##### VIDEO GAME
##### PROPOSAL DOCUMENT
(REVISED 1/21/2014)

Game and team:

The name of the game: ____Fate of Vranos_______

List the names and CLIDs of all team members:
JCC8615 – Jereth Champagne
LEF9142- Levi Flippo
JLN8752- Jaquincy Nelson
MEL8755- Marcel Leveque

High concept:

Turn based RPG game with a skill system and party system. Bosses defeated give player skill points to use.

Genre:

Turn-based RPG

Gameplay:

- Players will go on missions defeating bosses and acquiring skill points and more party members.
- The world is a series of Islands that the player must fight their way to the boss. There is a village where the player rests between missions. These islands landscape can vary depending on region they are based in.
- Player must do missions where the Necromancer's minion need to be defeated.
- Vranos is under the tyrannical rule and the dark mage known as The Necromancer. The Necromancer has gathered an army that rules over his kingdom for him. Vranos' citizens have been shadowed by fear long enough.

Features:

Skill system, Spell system, turn-based playing system, Random map generator, Party system.

Every mission will create a new map and will put the mission boss on the furthest island. This will create a new environment every mission play-through.

Development schedule:

- Platform creation – February 12, 2015
- Mission generator – February 13, 2015
- Skill System – February 19, 2015
- Animations – March 1, 2015
- Class/Item System – March 1, 2015
- Spell System – March 10, 2015
- Party System – April 1, 2015
- Testing – April 10, 2015
- Finishing Touches- April 30, 2015

- Jereth Champagne – Team Leader, World creation, design, programming, animations, Particle systems.
- Jaquincy Nelson – World Creation, Particle systems, spell design, battle system, programming, world design.
- Levi Flippo- Skill systems, Assistant programming to other work, Party system, spell designs.
- Marcel Leveque – Item system and implementation, design, Class system, assistant to other work.